## Slide 1: SCRUM and TETRIS
Sarah Borden, Kobie Cloud,
Danielle Fleming, Nick Paddock

## Slide 2: Product Owner (Kobie)
Kobie
Decided what needed to go in to the product backlog
  Prioritized
  Added new things to the back log as he came up with them

## Slide 3: Product Backlog (Kobie)
Created most of the backlog at the beginning
  Added more later

## Slide 4: Sprint Planning Meeting (Nick)
Held at the beginning of each Sprint
  The first day of the week for us
Customer has prioritized list in the backlog
Decided as a team what we could accomplish
  Assigned effort to each task
Moved the selected work to the Sprint Backlog

## Slide 5: Sprint Backlog (Nick)
List of User Stories and Tasks to be completed in the sprint.
  We did not allow the user to edit the sprint backlog – Anything new he wanted went to the product backlog

## Slide 6: Scrum Master (Sarah)
Sarah
Made sure the team was productive
Encouraged team members to take on tasks
Made sure the daily stand up was efficient and short

## Slide 7: Scrum Team (Sarah)
4 people
Everybody had the opportunity to work on what they wanted.
  There were no formal roles
All worked to get the Sprint Backlog Done

## Slide 8: Daily Stand Up (Danielle)
Held for 5 minutes at the beginning of everyday
  Short and to the point
    What I did yesterday
    What I will do today
    Any roadblocks I may have
Helped keep everyone on track and informed of what other team members were working on

## Slide 9: Task Board

## Slide 10: Release Burndown
Kept Track of the amount of work left in the sprint

## Slide 11: Sprint Review Meeting (Danielle)
Held at the end of each sprint
Showed off functionality to the Product Owner
Owner provided suggestions to add to the product backlog

## Slide 12: What we learned
Having a defined sprint is helpful in keeping on track and having goals that are accomplishable
Daily Stand Ups keep the team informed