## Slide 1: SCRUM and TETRIS
Sarah Borden, Kobie Cloud,
Danielle Fleming, Nick Paddock

## Slide 2: Product Owner (Kobie)
Kobie
Decided what needed to go in to the product backlog
  Prioritized
  Added new things to the back log as he came up with them

## Slide 3: Product Backlog (Kobie)
Created most of the backlog at the beginning
  Added more later

## Slide 4: Sprint Planning Meeting (Nick)
Held at the beginning of each Sprint
  The first day of the week for us
Customer has prioritized list in the backlog
Decided as a team what we could accomplish
  Assigned effort to each task
Moved the selected work to the Sprint Backlog

## Slide 5: Sprint Backlog (Nick)
List of User Stories and Tasks to be completed in the sprint.
  We did not allow the user to edit the sprint backlog – Anything new he wanted went to the product backlog

## Slide 6: Scrum Master (Sarah)
Sarah
Made sure the team was productive
Encouraged team members to take on tasks
Made sure the daily stand up was efficient and short

## Slide 7: Scrum Team (Sarah)
4 people
Everybody had the opportunity to work on what they wanted.
  There were no formal roles
All worked to get the Sprint Backlog Done

## Slide 8: Daily Stand Up (Danielle)
Held for 5 minutes at the beginning of everyday
  Short and to the point
    What I did yesterday
    What I will do today
    Any roadblocks I may have
Helped keep everyone on track and informed of what other team members were working on

## Slide 9: Task Board

## Slide 10: Release Burndown
Kept Track of the amount of work left in the sprint

## Slide 11: Sprint Review Meeting (Danielle)
Held at the end of each sprint
Showed off functionality to the Product Owner
Owner provided suggestions to add to the product backlog

## Slide 12: What we learned
Having a defined sprint is helpful in keeping on track and having goals that are accomplishable
Daily Stand Ups keep the team informed
Keeping requirements locked down during sprints makes changing things harder